Inclusion of New Satellite Products in AWIPS

Releases 5.1.2 Through the Early OB Series

5 September 2002

|  | Product Name | SPSRB Item3 | AWIPS |
| --- | --- | --- | --- |
|  |  |  | Deploy Date | Build/Release Number | Target Date for Test Data |
|  |  |  |  |  | Static | Final/Stream |
| 1. | GOES-12 a. scripted patch | (none) | Dec 2002 | 5.1.2 - 5.2.2 | Nov 2002 | Nov 2002 |
|  | b. baselined (permanent) correction | (none) | Feb 2003 Apr 2003 | OB1 | Feb 2003 | Feb 2003 |
| 2. | Auto Estimator Satellite Precip. Estimates (GOES imager AE SPEs) East&West (combined) CONUS. The Puerto Rico and Hawaii sectors have been re-prioritized below. | 1 | Oct 2002 | 5.2.2 | March 2002 | March 2002 |
| 3. | GOES/GINI Text Messages (Status Messages, WMO Headers NOUS71&72) | (none) | Jan 2002 | 5.1.2 | January 2002 | January 2002 |
| 4. | GOES BUFR High Density Winds a. Imager Visible & IR b. Imager Water Vapor c. Sounder (7.0 & 7.4:m) | 4 4 4 | Jun 2003 | OB2 | Oct 2002 (met) | Oct 2002 (met) |
| 5. | GOES BUFR Soundings | 3a | Oct 2002 | 5.2.2 | January 2002 | January 2002 |
| 6. | Manual SPEs— GOES imager-based Satellite Precip Estimates for RFCs and WFOs (formerly called the “Interactive Flash Flood Analyzer” or IFFA) | 2 | Oct 2002 | 5.2.2 | January 2002 | January 2002 |
| 7. | POES BUFR Soundings a. NOAA ATOVS Temperature b. NOAA ATOVS Moisture | 3b | Feb 2003 | OB1 | Jun 2002 (met) | Jun 2002 (met) |
|  | c. DMSP Moisture | 3b | TBD | TBD | TBD | TBD |
| 8. | GOES Sounder Imagery Based on GOES Sounder, for backup to imager. To use sounder channels 3, 8, 10, 11, 12, 15, 17 & 19. | 11 | Oct 2003 | OB3 | Oct 2002 | Jan 2003 |
| 9. | Polar Blended Vis and IR Imagery POES and DMSP, on a per-orbit basis. (Not yet blended?) Starting with AVHRR Channels 1 & 4 (I. Guch- IPD/PSB) | 12 | Feb 2004 | OB4 | Feb 2003 | May 2003 |
| 10. | Scatterometer Marine Surface Winds Tentative plan to evaluate winds from SeaWinds instrument aboard QuikSCAT satellite (and, later ADEOS II satellite). Considering using IPD’s near-real-time product (MGDR or MGDR lite) in NWS Western Region prototype pilot program. | 20 | Feb 2004 | OB4 | Feb 2003 | May 2003 |
| 11. | GOES DPI - Cloud Amount similar to existing DPI | 18 | June 2004 | OB5 | Jun 2003 | Sept 2003 |
| 12. | Auto Estimator Satellite Precip. Estimates (GOES imager AE SPEs) a. Puerto Rico Regional (possibly) b. Hawaii Regional (major unresolved issues) These products are similar to the CONUS AE SPE, which was implemented in AWIPS 5.2.2. | 21 (CONUS AE SPEs done in AWIPS 5.2.2) | Jun 2004 | OB5 | Jun 2003 | Sept 2003 |
| 13. | Polar Sounder & Microwave Products a. marine sfc winds b. Tot. Prec. Water (TPW) c. rainfall rate d. rain flag, e. soil moisture, f. surface type, g. soil wetness index | 19a&b | TBD | OB6 | TBD | TBD |
| 14. | GINI Header Changes This is not really a new product, but rather a demo of AWIPS’s capabilities to handle SRSO. | 23 | TBD | TBD | TBD | TBD |
| 15. | Two Satellite Composite New image product request. Similar to Multi-Satellite composite on SBN’s OCONUS (4th) channel. | 22 | TBD | TBD | TBD | TBD |
| 16. | Volcanic Ash An image product. | 31 | TBD | TBD | TBD | TBD |

NWS Office of Science and Technology - Systems Engineering Center

Table Notes

1. Four GOES Sounder DPI products were added in AWIPS Release 5.0.  Field sites now obtain and use these products operationally.

2. Shaded products (1a, 2, 3, 5 & 6) were implemented in the 5.x series of AWIPS releases.

3. SPSRB priorities based on the “NWS Requested Operational Products and Services - Prioritized”, April 17, 2002.

D:\JET_satellite_products_090502 post JET meeting.wpd